| DOT | FTA |
| --- | --- |

| U.S. Department of Transportation | Federal Transit Administration |
| --- | --- |

Quarter 4 (Jul - Sep), FY 2016 Milestone Progress Report

| Federal Award Identification Number (FAIN) | CA-2016-057-00 |
| --- | --- |
| Temporary Application Number | 2584-2016-4 |
| Award Name | FY15 5307 Formula Grant |
| Award Status | Active (Executed) |
| Award Budget Number | 0 |

Part 1: Recipient Information

Name: Central Contra Costa Transit Authority

Recipient ID; Recipient OST Type; Recipient Alias; Recipient DUNS. 2584; Transit Authority; CENTRAL CONTRA COSTA TRANSIT AUTHORITY; 019569128.

Part 2: Award Information

Title: FY15 5307 Formula Grant

FAIN; Award Status; Award Type; Date Created; Last Updated Date; From TEAM?. CA-2016-057-00; Active (Executed); Grant; 6/14/2016; 9/21/2016; No.

| Funding Source | Section of Statute | CFDA Number | Amount |
| --- | --- | --- | --- |
| 49 USC 5307 - (MAP 21) Urbanized Area Formula (FY2013 and forward) | 5307-2A | 20507 | $11,397,151 |
| Local |  |  | $2,849,288 |
| Local/In-Kind |  |  | $0 |
| State |  |  | $0 |
| State/In-Kind |  |  | $0 |
| Other Federal |  |  | $0 |
| Transportation Development Credit |  |  | $0 |
| Total Eligible Cost |  |  | $14,246,439 |

Part 3: Milestone Progress Report Information

| Milestone Progress Report Details |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Report Type | Report Period | Final Report? | Report Period Begin Date | Report Period End Date | Report Due Date | Submission Date |
| Quarterly | Quarter 4 (Jul - Sep), FY 2016 | No | 7/1/2016 | 9/30/2016 | 10/30/2016 |  |

| Status Log |  |  |  |
| --- | --- | --- | --- |
| Previous Status | New Status | Change Date | Change By |

Milestone Progress Overview Remarks

No Recipient Remarks have been entered.

Milestone Progress FTA Review Remarks

No FTA Review Remarks have been entered.

Milestone Details

Budget Activity Line Item: 11.12.03 - BUY REPLACEMENT 30-FT BUS

Line Item Description: CCCTA will replace (18) 30' heavy duty over the road buses that have reached the end of their useful life. CCCTA - Replace (18) 30' Buses Program Year: 2015 Apportionment Year: 2015 TIP ID: CC-150006 FTA 5307: $5,995,811 Local Match: $1,498,953 Vehicle ID: 300 VIN: 15GGE271021090556 Mileage: 399,502 Vehicle Year: 2002 Vehicle ID: 301 VIN: 15GGE271221090557 Mileage: 379,034 Vehicle Year: 2002 Vehicle ID: 302 VIN: 15GGE271421090558 Mileage: 400,276 Vehicle Year: 2002 Vehicle ID: 303 VIN: 15GGE271621090559 Mileage: 428,365 Vehicle Year: 2002 Vehicle ID: 304 VIN: 15GGE271221090560 Mileage: 422,532 Vehicle Year: 2002 Vehicle ID: 305 VIN: 15GGE271421090561 Mileage: 404,104 Vehicle Year: 2002 Vehicle ID: 306 VIN: 15GGE271621090562 Mileage: 409,480 Vehicle Year: 2002 Vehicle ID: 307 VIN: 15GGE271821090563 Mileage: 404,277 Vehicle Year: 2002 Vehicle ID: 308 VIN: 15GGE271X21090564 Mileage: 412,348 Vehicle Year: 2002 Vehicle ID: 309 VIN: 15GGE271121090565 Mileage: 404,301 Vehicle Year: 2002 Vehicle ID: 310 VIN: 15GGE271121090632 Mileage: 423,517 Vehicle Year: 2002 Vehicle ID: 311 VIN: 15GGE271321090633 Mileage: 438,500 Vehicle Year: 2002 Vehicle ID: 312 VIN: 15GGE271521090634 Mileage: 437,446 Vehicle Year: 2002 Vehicle ID: 313 VIN: 15GGE271721090635 Mileage: 432,955 Vehicle Year: 2002 Vehicle ID: 314 VIN: 15GGE271921090636 Mileage: 404,583 Vehicle Year: 2002 Vehicle ID: 315 VIN: 15GGE271021090637 Mileage: 306,971 Vehicle Year: 2002 Vehicle ID: 316 VIN: 15GGE271221090638 Mileage: 300,452 Vehicle Year: 2002 Vehicle ID: 317 VIN: 15GGE271421090639 Mileage: 285,847 Vehicle Year: 2002

Line Item #; Scope Name / Code; Custom Item Name; Activity; Quantity. 11.12.03; BUS - ROLLING STOCK (111-00); BUY REPLACEMENT 30-FT BUS; BUY REPLACEMENTS - CAPITOL BUS; 18.

Funding Source; Section of Statute; CFDA Number; Amount. 49 USC 5307 - (MAP 21) Urbanized Area Formula (FY2013 and forward); 5307-2A; 20507; $5,995,811. Local; $1,498,953. Local/In-Kind; $0. State; $0. State/In-Kind; $0. Other Federal; $0. Transportation Development Credit; $0. Total Eligible Cost; $7,494,764.

Milestone Name: RFP/IFB Issue Date. Milestone Description: RFP/IFB Issue Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/1/2016..

Milestone Name: Contract Award Date. Milestone Description: Contract Award Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/30/2016..

Milestone Name: First Vehicle Delivery Date. Milestone Description: First Vehicle Delivery Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 5/20/2017..

Milestone Name: All Vehicles Delivery Date. Milestone Description: All Vehicles Delivery Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 5/31/2017..

Milestone Name: Contract Completion Date. Milestone Description: Contract Completion Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/30/2017..

Budget Activity Line Item: 11.12.04 - BUY REPLACEMENT

Line Item Description: CCCTA will replace (3) Paratransit Vans that have reached the end of their useful life. CCCTA - Replace (3) Paratransit Vans Program Year: 2015 Apportionment Year: 2015 TIP ID: CC-150008 FTA 5307: $295,200 Local Match: $73,800

Line Item #; Scope Name / Code; Custom Item Name; Activity; Quantity. 11.12.04; BUS - ROLLING STOCK (111-00); BUY REPLACEMENT; BUY REPLACEMENTS - CAPITOL BUS; 3.

Funding Source; Section of Statute; CFDA Number; Amount. 49 USC 5307 - (MAP 21) Urbanized Area Formula (FY2013 and forward); 5307-2A; 20507; $295,200. Local; $73,800. Local/In-Kind; $0. State; $0. State/In-Kind; $0. Other Federal; $0. Transportation Development Credit; $0. Total Eligible Cost; $369,000.

Milestone Name: RFP/IFB Issue Date. Milestone Description: RFP/IFB Issue Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/1/2016..

Milestone Name: Contract Award Date. Milestone Description: Contract Award Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/30/2016..

Milestone Name: First Vehicle Delivery Date. Milestone Description: First Vehicle Delivery Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 8/31/2016..

Milestone Name: All Vehicles Delivery Date. Milestone Description: All Vehicles Delivery Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 9/1/2016..

Milestone Name: Contract Completion Date. Milestone Description: Contract Completion Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 9/30/2016..

Budget Activity Line Item: 11.12.02 - BUY REPLACEMENT 35-FT BUS

Line Item Description: CCCTA will replace (13) 35' heavy duty over the road buses that have reached the end of their useful life. CCCTA - Replace (13) 35' Buses Program Year: 2015 Apportionment Year: 2015 TIP ID: CC-150007 FTA 5307: $5,106,140 Local Match: $1,276,535 Vehicle ID: 400 VIN: 15GGB271021073328 Mileage: 403,851 Vehicle Year: 2002 Vehicle ID: 401 VIN: 15GGB271221073329 Mileage: 422,255 Vehicle Year: 2002 Vehicle ID: 402 VIN: 15GGB271921073330 Mileage: 414,848 Vehicle Year: 2002 Vehicle ID: 403 VIN: 15GGB271021073331 Mileage: 434,781 Vehicle Year: 2002 Vehicle ID: 404 VIN: 15GGB271221073332 Mileage: 433,870 Vehicle Year: 2002 Vehicle ID: 405 VIN: 15GGB271421073333 Mileage: 441,031 Vehicle Year: 2002 Vehicle ID: 406 VIN: 15GGB271621073334 Mileage: 455,696 Vehicle Year: 2002 Vehicle ID: 407 VIN: 15GGB271821073335 Mileage: 432,918 Vehicle Year: 2002 Vehicle ID: 408 VIN: 15GGB271X21073336 Mileage: 440,631 Vehicle Year: 2002 Vehicle ID: 409 VIN: 15GGB271121073337 Mileage: 428,081 Vehicle Year: 2002 Vehicle ID: 410 VIN: 15GGB271321073338 Mileage: 446,082 Vehicle Year: 2002 Vehicle ID: 411 VIN: 15GGB271521073339 Mileage: 440,327 Vehicle Year: 2002 Vehicle ID: 412 VIN: 15GGB271121073340 Mileage: 468,678 Vehicle Year: 2002

Line Item #; Scope Name / Code; Custom Item Name; Activity; Quantity. 11.12.02; BUS - ROLLING STOCK (111-00); BUY REPLACEMENT 35-FT BUS; BUY REPLACEMENTS - CAPITOL BUS; 13.

Funding Source; Section of Statute; CFDA Number; Amount. 49 USC 5307 - (MAP 21) Urbanized Area Formula (FY2013 and forward); 5307-2A; 20507; $5,106,140. Local; $1,276,535. Local/In-Kind; $0. State; $0. State/In-Kind; $0. Other Federal; $0. Transportation Development Credit; $0. Total Eligible Cost; $6,382,675.

Milestone Name: RFP/IFB Issue Date. Milestone Description: RFP/IFB Issue Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/1/2016..

Milestone Name: Contract Award Date. Milestone Description: Contract Award Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/30/2016..

Milestone Name: First Vehicle Delivery Date. Milestone Description: First Vehicle Delivery Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 5/20/2017..

Milestone Name: All Vehicles Delivery Date. Milestone Description: All Vehicles Delivery Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 5/31/2017..

Milestone Name: Contract Completion Date. Milestone Description: Contract Completion Date. Revision#; Estimated Completion Date; Revised Completion Date; Actual Completion Date; Milestone Progress Remarks. 1; 6/30/2017..